TEST PLAN DOCUMENT

To-Do List Web Application

Week 2 – Test Planning and Advanced Testing

03-Apr-2026

| Project Name: | To-Do List Web Application – QA Testing Week 2 |
| --- | --- |
| Document Title: | Test Plan Document |
| Prepared By: | Muhammad Huzaifa |
| Version: | v2.0 |
| Date: | 03-Apr-2026 |

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the scope, approach, resources, and schedule for Week 2 manual testing of the To-Do List web application. It provides a structured framework covering Black-Box testing techniques (BVA & EP), cross-browser compatibility testing, and retesting of defects identified in Week 1.

## 1.2 Background

Week 1 established baseline test cases and identified 6 defects. Week 2 expands on those findings using advanced testing methodologies to improve coverage, validate boundary conditions, and ensure consistent behaviour across browsers.

# 2. Objective and Scope

## 2.1 Objectives

- Apply Boundary Value Analysis (BVA) and Equivalence Partitioning (EP) to identify edge-case defects

- Perform cross-browser compatibility testing on Chrome, Firefox, and Edge

- Retest all 6 defects reported in Week 1 and update their statuses

- Produce a comprehensive Test Plan and Compatibility + Retesting Report

## 2.2 In Scope

- Login & Registration module – field validation using BVA/EP

- Task Management – Add, Edit, Delete, Complete, Filter, Search

- UI Responsiveness across three browsers (Chrome 123, Firefox 124, Edge 123)

- Retesting of BUG-001 through BUG-006 from Week 1

## 2.3 Out of Scope

- Performance and load testing

- Security and penetration testing

- Mobile native app testing (iOS / Android)

- Backend API testing

# 3. Testing Approach

## 3.1 Black-Box Testing

All tests will be conducted from an end-user perspective with no knowledge of internal code. Two black-box techniques will be applied:

| Technique | Description |
| --- | --- |
| Equivalence Partitioning (EP) | Divides input data into valid and invalid partitions. One representative value from each partition is tested, reducing the total number of test cases while maintaining coverage. |
| Boundary Value Analysis (BVA) | Tests values at the boundaries of equivalence partitions (minimum, maximum, just below min, just above max). Most defects occur at boundary conditions. |

## 3.2 Cross-Browser Compatibility Testing

The application will be tested on the following browser configurations to ensure consistent layout, functionality, and performance:

| Browser | Version | OS | Key Focus Areas |
| --- | --- | --- | --- |
| Google Chrome | 123.0 | Windows 11 | Layout, JS, CSS, Forms |
| Mozilla Firefox | 124.0 | Windows 11 | Rendering, fonts, animations |
| Microsoft Edge | 123.0 | Windows 11 | Compatibility mode, CSS grid |

## 3.3 Retesting Approach

Each defect from Week 1 will be retested following the original Steps to Reproduce. If the fix is confirmed, the status will be updated to Resolved. If the issue persists, the bug will be marked Reopen with updated comments.

# 4. Resources Required

## 4.1 Human Resources

| QA Engineer (1) | Execute test cases, log defects, perform BVA/EP analysis |
| --- | --- |
| QA Lead (1) | Review test plan, triage defects, approve test closure |
| Developer (1) | Provide build notes, fix defects, support environment setup |

## 4.2 Tools & Software

| Bug Tracking | Google Sheets / Jira (Bug Report from Week 1) |
| --- | --- |
| Test Management | Google Sheets / Excel (Test Case Document) |
| Browsers | Chrome 123, Firefox 124, Microsoft Edge 123 |
| OS | Windows 11 (primary testing environment) |
| Screen Capture | Snipping Tool / ShareX (for defect evidence) |
| DevTools | Browser built-in Developer Tools (responsive testing) |

# 5. Test Environment

| Application URL | https://todolistme.net (or equivalent staging URL) |
| --- | --- |
| Server Environment | Staging / UAT server (mirror of production) |
| Database | Test database with seed data |
| Test Machine | Intel i5, 8GB RAM, Windows 11 64-bit |
| Network | Broadband + throttled (Slow 3G via DevTools for loading tests) |
| Screen Resolution | 1920x1080 (desktop) + 375x667 (mobile simulation) |
| Test Accounts | 3 pre-created test user accounts (admin, standard, guest) |

# 6. Entry and Exit Criteria

## 6.1 Entry Criteria

- Test Plan document reviewed and approved by QA Lead

- Application build deployed to staging environment

- Test data and test accounts created

- All required browsers installed and verified

- Week 1 bug report accessible for retesting reference

## 6.2 Exit Criteria

- All 18+ test cases from Week 1 and new BVA/EP cases executed

- All Critical and High severity bugs resolved or deferred with justification

- Cross-browser testing completed across all 3 browsers

- All Week 1 bugs retested and statuses updated

- Test Summary Report signed off by QA Lead

## 6.3 Suspension Criteria

- Critical environment failure blocking more than 50% of test execution

- More than 3 Critical-severity bugs blocking core functionality

# 7. Testing Schedule

| Week / Day | Activity | Responsible | Duration |
| --- | --- | --- | --- |
| Day 1 (Mon) | Test Plan review & approval | QA Lead | 4 hrs |
| Day 2 (Tue) | BVA & EP test case design | QA Eng. | 6 hrs |
| Day 3 (Wed) | Black-box test execution | QA Eng. | 6 hrs |
| Day 4 (Thu) | Cross-browser compatibility testing | QA Eng. | 5 hrs |
| Day 5 (Fri) | Retesting Week 1 bugs | QA Eng. | 4 hrs |
| Day 6 (Mon) | Defect logging & triage | QA Lead | 3 hrs |
| Day 7 (Tue) | Test summary report preparation | QA Lead | 3 hrs |

# 8. Risk Assessment and Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Test environment unavailable | Medium | High | Maintain backup staging server |
| Incomplete requirements | Low | High | Raise queries during review phase |
| Browser version changes | Low | Medium | Use fixed browser versions in test env |
| Resource unavailability | Low | Medium | Cross-train team members |
| Scope creep during testing | Medium | Medium | Strict change control process |

# 9. Deliverables

- Test Plan Document (this document)

- BVA & Equivalence Partitioning Test Cases – Excel Sheet

- Cross-Browser Compatibility Testing Report – Excel Sheet

- Retesting Report with updated bug statuses – Excel Sheet

# 10. Approvals

| Role | Name | Signature & Date |
| --- | --- | --- |
| QA Engineer |  |  |
| QA Lead |  |  |
| Project Manager |  |  |